## Slide 1
CSYE 7200
2022
Game Recommendation System
---------- Group 2 -----------
Chen Ye - 002951477
Xinzhuo Liu - 002197134
Jingru Xiang - 001586653

## Slide 2
01
Introduction
02
User cases
03
Methodology
Catalog
04
Data Source
05
Mile Stones
06
Acceptance Criteria
05
Goals

## Slide 3
Introduction
Game Recommendation System
- Basis for the selection: Steam is a world-renowned game platform. Therefore, there are many data sets collected and sorted by data enthusiasts related to it on the network, which provides us with a very good foundation.
- Project Content: Training data model; the system implement static and dynamic game recommendation tasks.

## Slide 4
Mar. 27th – Apr. 5th
Apr. 6th – Apr. 13th
Apr.13th – Apr.20th
Apr.20th – Apr.27th
Collect Data
Collecting data from Kaggle, deciding complete logic and technology we need, preparing for planning presentation(All)
Preparation
Comfirming steps for data processing, assigning jobs (Jingru Xiang). Deploying the Play framework (Xinzhuo Liu). Doing some work to clean data (Chen Ye).
Build Environment
& Data Preprocess
Importing all packages needed by sbt. Confirming the model. Preprocessing data to fit the model (Jingru Xiang).
UI & Train and Test
Model & Backend
Finish UI with Swagger UI (Chen Ye). Train model, using mathematics method to validate model, and providing the method for backend to update dataset (Jingru Xiang). Connecting MongoDB in backend and finishing controller and model parts (Xinzhuo Liu).
Mile Stones
Apr.27th – Apr. 28th
Presentation
PowerPoint and prepare for presentation(All)

## Slide 5
Data Source
User portrait database (200k)
https://www.kaggle.com/code/danieloehm/steam-game-recommendations/data
steam game database (2.7k)
https://www.kaggle.com/datasets/nikdavis/steam-store-games

## Slide 6
User cases
- Data Preprocess:
User Data — Train (15.6m), Validation (4.4m), Test (2.2m)
Game Data — Game (2.2k)
- Machine Learning: ALS Algorithms (Collaborative Filtering)
- System Design:
Registered User Login —> Get User ID —> Recommendation (Static)
New User/ Registered User Search —> Get User ID & Game Name —> Model —> Recommendation (Dynamic)

## Slide 7
For ML: Alternating Least Square Algorithms (Collaborative Filtering)
Using similarities between users and items simultaneously to provide recommendations.
Matrix factorization models are superior to classic nearest-neighbor techniques for producing product recommendations, allowing the incorporation of additional information such as implicit feedback, temporal effects, and confidence levels
Easy to use: ALS Algorithms is in spark.mllib package
For Data R/W: MongoDB & Spark & Mongo-Spark-Connector
For System: Play Framework & Swagger & ReactiveMongo
Using ReactiveMongo API to connect project with MongoDB
Connecting to Swagger-UI with annotations
(99.6% Scala)
Methodology

## Slide 8
Content
The average correlation between the game and the user‘s preference on the recommended user page is more than 70% (Mean Square Error: 99.8%)
Confidence level:
Recommended & Interested: Recommended & Not interested = 1:1
True & Don't reject + False & Reject = 99.8%
Users
1. The user gets the results of the initial login referral page for less than 1s
2. The user gets an update page refresh for no more than 1s
System
1. The user's initial data is selected and stored by the database(Distinct user in 30% data in user portrait database)
2. User search tags are logged in the MongoDB database
Acceptance criteria

## Slide 9
Satisfied
To be
improved
The Goals
Goals – Satisfied and Not
Trained an efficient recommendation model
Captured user action and give valid and timely recommendations
Succeed to build our all system and finished complete progress from data clean to recommendation
Improve search speed:
When we tried to search certain User ID in 2.2 million data, the response time may last several seconds
How to solve:
Searched and cached the user data when user login in

## Slide 10
CSYE 7200
2022
Thank you
& Demo Time
END